## Slide 1: Update CHES/TopNet
CHES:
Working version of CHES, populated with national uncalibrated model output.
TopNet:
Calibrations for Chatto, Thomsons, Lauder and Dunstan completed.
TopNet fit for purpose of advancing to CHES implementation.
Model output natural flows everywhere in the catchment from 1972
Notes: Manage and coordinate formal enforcement activities

## Slide 2: Project timeline
Previous
community
engagement
12 July MRG
8 Aug MRG – Kai Tahu Values
Early Sept– NIWA models completed
11 Sept – MRG – History of water use and conservation values
26 & 27 Sept – Values and futures consultation
15 Oct – MRG – Hydrological modelling
Oct – Analyse community and stakeholder feedback
19 Nov – MRG – Values consultation feedback
Nov to April - Technical work programme
March-Jun Plan drafting
August 2020 - Plan notification
Dec to March – MRG – Scenario development & Manuherekia Choices
May – MRG – Manuherekia Choices Feedback
April – Consultation on Manuherekia Choices
Notes: Manage and coordinate formal enforcement activities

## Slide 3: Project timeline – MRG Meetings
12 July – Introductions & work programme
8 August – State of Environment – history/culture
11 September – MRL learnings
15 October – Hydrological modelling explained
19 November – Feedback on community values and futures
December to March 2020 – Scenario development (Manuherekia Choices)
May 2020 - Manuherekia Choices feedback
June/July 2020 – Plan provisions
Notes: Manage and coordinate formal enforcement activities

## Slide 4: Consultation on values and futures
The sessions:
Thursday 26 Sept: Omakau Hall at 12:30pm and 7:00pm.
Friday 27 Sept: Alexandra Freemason Hall, Tarbet St, at 12:30 and 4:00pm
Short presentation followed by facilitated discussion around community values.
1.5 hours duration.
Notes: Manage and coordinate formal enforcement activities

## Slide 5: Consultation on values and futures
Group discussion
Groups of 8 to 10 people + facilitator(s)
Two questions:
  What are the values that are important to you?
  What would you like to see in the future?
Report back
Each group gets a map to prompt discussion and record values
Notes: Manage and coordinate formal enforcement activities

## Slide 6: Consultation on values and futures
Role of facilitator
Invite people to actively participate
Ensure discussions are recorded
Keep time
Manage discussions & people
Notes: Manage and coordinate formal enforcement activities